|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Description | Evaluation | Likelihood | Impact Level | Risk Matrix | Responsibility | Response | Control measures |
| Electricity goes down in the area. | No access to the computer and potential loss of work. | Unlikely | Moderate | Moderate 6 | Electricity provider | Call up electricity provider. | Ensure that backups are made. |
| Fire | Destruction of work and equipment, potential loss of life. | Rare | Major | Moderate 4 | Developer | Evacuate the building. | Ensure backups and are stored elsewhere, wherever online or physically. |
| Applications Version control goes down. | Loss of backup/and version control. | Rare | Major | Moderate 4 | Version Control provider | Contact the version control provider for an update. | Ensure you have multiple backups online/locally/physically |
| Nationwide Lockdown. | Working from home. | Unlikely | Minor | Low 3 | Government | Follow government guidelines. | Ensure home set-up as all requirements needed to complete assignments, |
| Continuous out of hours working. | Working overtime to complete assignments attributing to fatigue. | Likely | Moderate | High 12 | Developer/Mangers | Contact higher-ups for advice and potential leniency. | Lessen workload or allow more dedicated work hours throughout the day. |
| Broken version committed to version control. | Committed version may have issues or missing requirements. | Possible | Moderate | High 9 | Developer | Revert to most recent correct version. | Ensure tests are completed before commits and errors are resolved. |
| Leak of Credentials. | Secret credentials and passwords are leaked. | Possible | Major | High 12 | Developers (anyone) | Instant change of credentials to prevent leaks. | Ensure that no one but the developers have the credentials and are as secure as possible. |
| Corrupted Hardware | SSD/HDD Corruption leading to loss of work  Scale and legend shown below: | Unlikely | Moderate | Moderate 6 | Developer | Figure out cause of problem and contact manager. | Always ensure a backup is made, do not open any suspicious websites and emails. |

